## Slide 1: Smart Complaint Management System
Name : Ahmed Ramadan Mahmoud
Email : ahrahamada@gmail.com
Group Code : NEXT81 _ONL1_ERP8_M1d
ID : 21032458

## Slide 2
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Project Manager | Oversees project execution | High: Manages project execution and ensures all objectives are met | High: Overall project success depends on their decisions | H | H | Actively manage, daily communication.
CEO of Xcc Telecom | Strategic oversight, ensures project aligns with company goals | Low: Provides high-level direction and approval | High: Responsible for overall company success. | H | Medium | Keep informed, provide key approvals and guidance
Head of Customer Service | Oversees customer service operations | Can give feedback on the customer experience | High: Direct impact on service efficiency and customer satisfaction | M | M | Regular updates, gather feedback, consult on needs
Head of IT | Oversees system development and stability | High: Ensures the technical implementation and system performance | High: Critical to technical success and system reliability | H | H | Collaborate daily on technical decisions
Finance Manager (Xcc Telecom) | Oversees project budget and resources | Medium: Monitors budget allocation and financial support | Medium: Ensures financial health of the project | H | H | Keep informed on budget and resource updates
Understanding stakeholders (stakeholder analysis)

## Slide 3
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Customer Service Team | End-users of the system | High: Uses the system for daily complaint resolution | High: Improved efficiency and reduced pressure | M | H | Gather feedback, provide training
Technicians (Field Workers) | Respond to technical issues | Medium: Will use the system to manage on-site visits | Medium: Better task allocation and tracking | M | M | Inform as needed, ensure clear task assignment
Customers (Subscribers) | Receivers of improved service | Low: Provide feedback indirectly | High: Experience improved customer service | L | H | Monitor, gather feedback through surveys

## Slide 4
Monitor (minimum effort)
Keep satisfied (high priority)
Manage closely (high effort)
Show consideration
high
low
high
low
Prioritizing stakeholders (power grid)
CEO of Xcc Telecom
Head Of IT
Finance Manager
Head of Customer Service
Power
med
Interest
med
Technicians (Field Workers)
Customers (Subscribers)
Customer Service Team